GARMENT RETAIL PLATFORM

SPRINT 1 — FOUNDATION & TECHNICAL SPECIFICATION

Backend foundation • API authentication • Database design • Logging • Specifications • DevOps

Goal: establish the complete technical foundation so Sprint 2 feature development can start without unresolved architecture or specification decisions.

# 1. Sprint 1 Objective

Sprint 1 is a foundation sprint. No major business feature should be considered complete until the technical specifications, domain boundaries, database model, API standards, authentication/authorization, logging, error handling, environments and development standards are defined and implemented.

Sprint 1 must answer and/or deliver:

What exactly are we building?

What are the V1 modules and their boundaries?

What are the backend services/modules?

What APIs will each domain expose?

How will authentication and authorization work?

What database technology and collections will be used?

What fields and indexes are required?

How will tenant/shop isolation work?

How will errors be returned consistently?

How will application, security and audit logs work?

How will environments and configuration be managed?

How will code quality, testing and CI/CD work?

What is the Definition of Done for Sprint 1?

# 2. Sprint 1 Scope at a Glance

| Workstream | Sprint 1 Outcome |
| --- | --- |
| Product specification | Approved V1 scope, workflows, business rules and acceptance criteria. |
| Technical specification | Architecture, service boundaries, API standards, data model, security and non-functional requirements. |
| Project foundation | Spring Boot project structure, modules/packages, common libraries and coding standards. |
| API foundation | API versioning, response format, validation, exception handling, API documentation. |
| Authentication | Registration/login, password/OTP strategy decision, access token, refresh token, logout/revocation strategy. |
| Authorization | Shop/tenant context, Owner/Manager/Cashier roles and server-side permission checks. |
| Database | MongoDB database structure, collections, indexes, validation strategy and migration/seed approach. |
| Logging | Structured application logs, correlation ID, request logs, error logs and security/audit events. |
| Observability | Health checks, metrics, readiness/liveness and basic monitoring. |
| DevOps | Local/dev/staging/prod configuration strategy, CI pipeline and deployment skeleton. |
| Testing foundation | Unit/integration test structure and authentication/API contract tests. |

# 3. V1 Scope to Freeze in Sprint 1

Sprint 1 should freeze the boundaries below. Any new business capability discovered after approval becomes a backlog item rather than silently entering Sprint 1.

Retailer shop registration and shop profile.

User accounts and roles.

Product catalogue with size/colour variants.

Inventory management.

Billing/POS.

Customers and purchase history.

Udhaar/credit ledger.

Reports and dashboard.

Notifications.

Files/documents.

Shop settings.

Staff management.

Basic offers/promotions if retained in V1.

No supplier marketplace functionality in Sprint 1.

## 3.1 Explicitly Out of Scope

Purchase management.

Supplier management.

Barcode.

Returns/exchanges.

Wholesale marketplace.

Supplier app.

Multi-store.

AI recommendations.

Accounting/ERP integration.

# 4. Specification Creation — Sprint 1 Mandatory Deliverable

Specification creation is part of Sprint 1 itself, not a pre-development activity outside the sprint. The development team should not begin domain implementation based only on verbal requirements.

## 4.1 Documents to Create

| Specification | Contents | Owner / Review |
| --- | --- | --- |
| Product Requirements Specification | V1 modules, scope, user personas, workflows, acceptance criteria, exclusions. | Product + Tech Lead |
| UI/UX Specification | Navigation, screens, states, form fields, validation, UX rules, Figma references. | Product + UI/UX |
| Technical Architecture Specification | Components, service boundaries, communication, security, data flow, deployment. | Tech Lead |
| API Specification | Endpoints, methods, authentication, headers, request/response schemas, status codes, errors. | Backend Lead |
| Database Specification | Collections, fields, types, indexes, relationships/references, retention and audit strategy. | Backend Lead |
| Authentication & Authorization Specification | Token model, login, refresh, logout, roles, permissions, tenant isolation. | Backend/Security |
| Logging & Observability Specification | Log levels, JSON structure, correlation IDs, sensitive-data rules, metrics and alerts. | Backend/DevOps |
| Error Handling Specification | Error codes, HTTP mapping, validation errors, global exception format. | Backend Lead |
| Testing Specification | Unit, integration, API contract, security and test-data strategy. | QA + Backend |
| Environment & Deployment Specification | Local/dev/staging/prod variables, secrets, CI/CD and deployment process. | DevOps |

## 4.2 Specification Approval Process

Draft specification.

Backend/UI/QA technical review.

Product owner review.

Resolve open questions.

Freeze V1 baseline.

Create implementation tickets from the approved specifications.

Version specifications so later changes are traceable.

# 5. V1 Technical Architecture

Recommended implementation: Java + Spring Boot, with a modular service/domain structure. If the initial team is small, the same domain boundaries can be implemented as a modular monolith first and extracted into independently deployable microservices when scale or team boundaries justify it.

| Component | Sprint 1 Decision / Setup |
| --- | --- |
| Client | Mobile app consumes versioned REST APIs. |
| API Gateway / BFF | Single public API entry point; authentication validation, routing, correlation and rate limits. |
| Identity/Auth | Authentication and authorization foundation. |
| Retailer/Shop | Tenant/shop boundary and configuration domain. |
| Product | Catalogue domain boundary defined; implementation follows Sprint 2. |
| Inventory | Stock domain boundary defined; implementation follows Sprint 3. |
| Billing | Billing domain contract defined; implementation follows Sprint 4. |
| Customer/Credit | Customer and ledger domain contract defined; implementation follows Sprint 5. |
| Reporting | Read/reporting architecture defined. |
| Notification | Provider abstraction and event contract defined. |
| File/Document | Storage abstraction defined. |
| Audit/Operations | Audit event and operational logging foundation. |

## 5.1 Suggested Package/Module Structure

common — shared response objects, exceptions, validation, utilities.

security — authentication, JWT, authorization, current-user/shop context.

shop — shop profile, settings and tenant context.

user — user, roles and permissions.

product — product and variant domain contracts.

inventory — stock domain contracts.

billing — billing domain contracts.

customer — customer and credit contracts.

notification — notification abstraction/events.

reporting — reporting contracts.

audit — audit events.

infrastructure — database, Redis, external clients, file storage, observability.

# 6. API Authentication & Authorization — Sprint 1

Authentication is a Sprint 1 deliverable because every later API depends on a stable identity and tenant/security model.

## 6.1 Authentication Decisions

| Area | V1 Recommendation |
| --- | --- |
| Access token | Short-lived JWT access token. |
| Refresh token | Longer-lived refresh token, preferably stored/revoked securely. |
| Transport | HTTPS only outside local development. |
| Password | BCrypt/Argon2 hashing if password authentication is used. |
| OTP | Keep OTP provider abstraction so OTP can be introduced/changed without rewriting business services. |
| Logout | Revoke/invalidate refresh token/session; access token expires naturally. |
| Device/session | Track refresh sessions/devices so compromised sessions can be revoked. |
| Tenant context | Authenticated user resolves authorized shop/tenant before domain access. |
| Authorization | Server-side role/permission enforcement on every protected endpoint. |

## 6.2 Authentication APIs

| API | Purpose | Auth |
| --- | --- | --- |
| POST /api/v1/auth/register | Create user / start registration | Public |
| POST /api/v1/auth/login | Authenticate user | Public |
| POST /api/v1/auth/refresh | Issue new access token | Refresh token |
| POST /api/v1/auth/logout | Revoke session/refresh token | Access token |
| GET /api/v1/auth/me | Return current user and shop context | Access token |
| GET /api/v1/auth/sessions | List active sessions | Access token |
| DELETE /api/v1/auth/sessions/{id} | Revoke a session | Access token |

## 6.3 Authorization Model

| Role | V1 Access |
| --- | --- |
| Owner | Full shop access, users/staff, settings, reports, billing, products, inventory and customers. |
| Manager | Billing, products, inventory, customers and reports according to configured permissions. |
| Cashier | Billing and limited customer access; no sensitive settings or financial administration. |
| System Admin | Platform-level operations only; never automatically receives retailer business access. |

## 6.4 Required Security Controls

Never trust shop_id supplied by the client without validating membership.

Never rely only on hidden UI controls for authorization.

Do not log passwords, access tokens, refresh tokens, OTPs or full payment credentials.

Apply rate limits to login, OTP and refresh endpoints.

Use secure secret management for JWT keys and provider credentials.

Record security events such as failed login, logout, session revocation and permission failures.

# 7. Database Specification — Sprint 1

For the initial implementation, MongoDB is a practical fit for the product because the application is mobile/API-first and product variants, settings and evolving marketplace-related structures may benefit from document modeling. Financial consistency rules still need explicit transaction/idempotency design.

## 7.1 V1 Collections to Define in Sprint 1

| Collection | Purpose |
| --- | --- |
| users | Identity profile; name, mobile/email, password hash/credential reference, status, timestamps. |
| shops | Tenant/business profile; name, GSTIN, address, logo, invoice settings, tax settings. |
| shop_members | User-to-shop membership, role, permissions, status. |
| roles | Role definitions and permission codes if configurable. |
| refresh_sessions | Refresh-token/session metadata, device, expiry, revocation. |
| categories | Product categories/subcategories. |
| products | Product master: name, SKU/internal code, brand, category, pricing, GST, status. |
| product_variants | Size/colour variants and variant-level pricing/cost/stock threshold. |
| inventory_balances | Current stock quantity per shop + variant. |
| inventory_movements | Every stock adjustment/sale movement with reason/reference. |
| customers | Customer profile and shop-specific customer data. |
| bills | Invoice header, totals, discount, tax, customer, status, timestamps. |
| bill_items | Immutable sale line snapshot: product/variant, name, size, colour, price, tax, quantity. |
| payments | Payment records including method, amount, reference and status. |
| credit_ledger | Immutable Udhaar transactions and settlement events. |
| notifications | Notification requests and delivery status. |
| files | File metadata and object-storage references. |
| audit_events | Business/security audit events. |
| idempotency_keys | Optional but recommended for mobile retry-safe financial APIs. |
| outbox_events | Recommended for reliable asynchronous notification/reporting events. |

## 7.2 Critical Indexes to Design

users: unique mobile/email as applicable.

shops: unique tenant/business identifier.

shop_members: compound unique index on shop_id + user_id.

products: shop_id + status; shop_id + SKU; text/search index strategy.

product_variants: shop_id + product_id + size + colour.

inventory_balances: unique shop_id + variant_id.

inventory_movements: shop_id + variant_id + created_at.

customers: shop_id + mobile.

bills: shop_id + invoice_no unique; shop_id + created_at; shop_id + customer_id + created_at.

bill_items: bill_id.

payments: shop_id + created_at; bill_id.

credit_ledger: shop_id + customer_id + created_at.

audit_events: shop_id + entity + entity_id + created_at; actor_id + created_at.

notifications: recipient/status + created_at.

refresh_sessions: user_id + status + expires_at.

## 7.3 Data Rules to Decide in Sprint 1

Tenant ID must be present in every shop-owned collection.

Use UTC timestamps in the database; convert to shop/user timezone at the UI layer.

Completed bill line items store a snapshot of sale-time product information.

Do not calculate historical invoice totals from today's product price.

Credit ledger should be append-oriented; corrections are compensating entries rather than destructive edits.

Inventory movements should be append-oriented for auditability.

Define soft-delete vs hard-delete rules before implementation.

Define data retention and customer-data deletion/export policy.

# 8. API Specification Standards — Sprint 1

| Standard | Decision |
| --- | --- |
| Base path | /api/v1 |
| Protocol | HTTPS REST/JSON |
| Authentication | Bearer access token unless endpoint is explicitly public. |
| Content-Type | application/json |
| Pagination | page/size or cursor strategy must be standardized before Sprint 2. |
| Sorting | sort + direction convention. |
| Filtering | Consistent query parameter convention. |
| Validation | Bean Validation / request DTO validation. |
| Idempotency | Required for retry-sensitive financial operations such as bill completion/payment. |
| Traceability | X-Correlation-ID accepted/generated for every request. |
| Versioning | Breaking changes require a new API version. |
| OpenAPI | Generate and maintain OpenAPI/Swagger specification. |

## 8.1 Standard Success Response

Example structure: { "success": true, "data": {...}, "meta": {...}, "correlationId": "..." }

## 8.2 Standard Error Response

Example structure: { "success": false, "error": { "code": "VALIDATION_ERROR", "message": "...", "details": [...] }, "correlationId": "..." }

| HTTP | Usage |
| --- | --- |
| 400 | Malformed request / business validation error |
| 401 | Missing/invalid authentication |
| 403 | Authenticated but not authorized |
| 404 | Resource not found within authorized tenant |
| 409 | Conflict / duplicate / idempotency conflict |
| 422 | Semantically invalid request where preferred |
| 429 | Rate limit exceeded |
| 500 | Unexpected server error |

# 9. Logging & Observability — Sprint 1

Logging must be designed before feature development so all services follow one standard. Logs should be structured JSON rather than arbitrary strings wherever possible.

## 9.1 Log Types

| Type | Examples | Level |
| --- | --- | --- |
| Request log | method, path, status, duration, correlationId, userId, shopId | INFO |
| Business event | bill completed, stock adjusted, credit payment recorded | INFO |
| Security event | failed login, session revoked, permission denied | WARN/INFO |
| Application error | unexpected exception, provider failure | ERROR |
| Integration event | WhatsApp API failure, printer/provider error | WARN/ERROR |
| Debug | diagnostic development details | DEBUG; disabled/restricted in production |

## 9.2 Mandatory Log Fields

timestamp

service

environment

level

correlationId

requestId where applicable

userId where available

shopId/tenantId where applicable

HTTP method/path

status code

durationMs

event/action

error code

exception class/stack trace for server errors

## 9.3 Never Log

Passwords or password hashes.

JWT/access tokens.

Refresh tokens.

OTP values.

Full payment credentials.

Sensitive customer information unless specifically required for troubleshooting.

Secrets/API keys.

## 9.4 Monitoring

Application health endpoint.

Readiness endpoint.

Database connectivity check.

Redis connectivity check if Redis is used.

External-provider health/latency metrics.

API latency metrics.

5xx error rate.

Authentication failure rate.

Database query latency.

Notification failure rate.

# 10. Global Error Handling

Implement one Spring global exception handler.

Map validation exceptions to field-level errors.

Use stable machine-readable error codes.

Never expose stack traces to mobile clients.

Always return correlationId so support can trace a failure.

Differentiate business conflicts from unexpected server errors.

Log unexpected errors with stack trace server-side.

Define retryability for provider and infrastructure errors.

# 11. Spring Boot Project Foundation

| Area | Sprint 1 Requirement |
| --- | --- |
| Java/Spring Boot | Create base project, dependency management and environment profiles. |
| Architecture | Define package/module boundaries and dependency rules. |
| Security | Spring Security foundation, JWT filter/token service, authentication context. |
| Validation | DTO validation and standardized validation errors. |
| Persistence | MongoDB driver/Spring Data MongoDB configuration. |
| API docs | OpenAPI/Swagger generation. |
| Observability | Spring Boot Actuator, metrics and structured logging. |
| Testing | JUnit/Mockito plus integration-test setup. |
| Mapping | DTO/entity mapping convention. |
| Configuration | application-local/dev/staging/prod configuration structure. |
| Secrets | Environment/secret-manager based credentials; no secrets committed. |
| Migrations | Define database initialization/index creation/versioning strategy. |
| Containerization | Dockerfile/docker-compose or equivalent local infrastructure if selected. |

# 12. CI/CD & Repository Setup

Create Git repository and branching strategy.

Define pull-request rules and code review requirement.

Build pipeline: compile → unit tests → static analysis → package.

Run API/integration tests in CI.

Build Docker image if containerized deployment is selected.

Separate environment configurations.

No secrets in source control.

Define dev/staging deployment skeleton.

Create basic release/versioning convention.

Configure dependency/security scanning.

# 13. Testing Foundation

| Test Type | Sprint 1 Deliverable |
| --- | --- |
| Unit | Security, JWT, authorization, validation and common exception components. |
| Integration | Authentication endpoints, database connectivity, repository tests. |
| API Contract | OpenAPI-generated contract and authentication/error response verification. |
| Security | Unauthorized access, wrong shop access, invalid token, expired token and role restrictions. |
| Performance baseline | Basic API latency measurement for auth and health endpoints. |
| Test data | Seed/test fixtures for users, shops and roles. |

# 14. Sprint 1 Definition of Done

V1 product specification is approved and versioned.

Technical architecture specification is approved.

API specification and OpenAPI document are available.

Database collection specification is approved.

All required V1 collections are defined and indexes are documented.

Spring Boot project builds successfully.

API versioning and standard response/error formats are implemented.

Authentication APIs are implemented and tested.

JWT access-token validation is implemented.

Refresh-token/session strategy is implemented.

Owner/Manager/Cashier authorization foundation is implemented.

Shop/tenant context is enforced server-side.

Global exception handling is implemented.

Validation framework is implemented.

Structured logging and correlation IDs are implemented.

Security/business audit event foundation is implemented.

Actuator health/readiness endpoints are available.

CI pipeline runs build and tests.

Dev/staging configuration strategy is documented.

No secrets are committed to source control.

Unit/integration/API security tests for the foundation pass.

Sprint 2 implementation tickets can be created directly from the approved specifications.

# 15. Suggested Sprint 1 Jira/Epic Breakdown

| ID | Epic/Story | Deliverable |
| --- | --- | --- |
| S1-01 | Product Specification | Freeze V1 modules, workflows, business rules and exclusions. |
| S1-02 | Technical Architecture | Define architecture, service boundaries and communication. |
| S1-03 | API Specification | Define REST conventions, endpoint standards, error model and OpenAPI. |
| S1-04 | Database Specification | Define MongoDB collections, fields, indexes and tenant rules. |
| S1-05 | Security Specification | Define authentication, authorization, token lifecycle and security controls. |
| S1-06 | Logging Specification | Define structured logs, correlation IDs, sensitive-data policy and monitoring. |
| S1-07 | Spring Boot Foundation | Create project, modules/packages, dependencies and profiles. |
| S1-08 | API Foundation | Implement API versioning, DTO validation, response wrappers and exception handler. |
| S1-09 | Authentication | Implement register/login/refresh/logout/me/session APIs. |
| S1-10 | Authorization | Implement roles, permissions and tenant/shop access checks. |
| S1-11 | Database Foundation | Configure MongoDB, create collections/indexes and test repositories. |
| S1-12 | Observability | Implement Actuator, health/readiness, metrics and structured logging. |
| S1-13 | Audit Foundation | Implement audit-event model and service for security/business events. |
| S1-14 | CI/CD | Repository rules, build/test pipeline, static/security checks and deployment skeleton. |
| S1-15 | Foundation Testing | Unit/integration/security/API contract tests. |
| S1-16 | Sprint 1 Review | Demo foundation, review specifications, close open decisions and baseline Sprint 2. |

# 16. Decisions That Must Be Closed Before Sprint 1 Ends

MongoDB deployment option: MongoDB Atlas or self-managed.

JWT signing algorithm and key rotation strategy.

OTP vs password vs both for V1 login.

WhatsApp provider to use.

File storage provider.

Redis requirement and deployment.

API Gateway technology or Spring Cloud Gateway/BFF approach.

Deployment target: AWS / Azure / GCP / other.

CI/CD platform.

Central log platform.

Monitoring/APM platform.

Domain/email configuration.

Thermal printer integration approach.

Offline-sync strategy and whether full offline billing is included in V1.

# 17. Sprint 1 Final Outcome

At the end of Sprint 1, the team should have a technically executable V1 blueprint rather than only a list of features. A developer joining Sprint 2 should be able to read the approved specifications, understand the domain boundaries, create the required database structures, call authenticated APIs, follow the logging/error conventions and start implementing the Product and Inventory domains without making foundational architecture decisions again.

Sprint 1 principle: Decide the foundation once, document it, implement it, test it, and freeze it before feature-heavy development begins.